# 🔐 Risk Assessment & Mitigation Plan – NIAT CLOUD

### Project Name: NIAT CLOUD

### System Type: Internal Web-Based File Sharing (LAN-based)

### Deployment: Windows-based XAMPP Stack (Apache, MySQL, PHP)

### Prepared By: NIAT IT Cell

### Purpose: Identify potential threats and outline countermeasures for safeguarding data, users, and system operations.

## 📊 1. Risk Assessment Summary

| Category | Risk ID | Risk Description | Likelihood | Impact | Risk Level |
| --- | --- | --- | --- | --- | --- |
| Authentication | R-01 | Weak/default admin credentials | High | High | Critical |
| File Upload | R-02 | Malicious file uploads (e.g., scripts) | Medium | High | High |
| Data Storage | R-03 | Loss of uploaded files due to system crash | Low | High | High |
| Directory Access | R-04 | Users accessing other departments' folders | Medium | Medium | Medium |
| Database Security | R-05 | SQL injection attacks | Low | High | Medium |
| Application Logging | R-06 | No logging of login/upload activity | Medium | Medium | Medium |
| Platform Vulnerability | R-07 | XAMPP components not patched | Medium | High | High |
| Insider Threat | R-08 | Misuse by authenticated user | Medium | Medium | Medium |
| Backup & Restore | R-09 | Lack of regular backups | Medium | High | High |
| Physical Security | R-10 | Unauthorized access to the hosting PC | Medium | High | High |

## 🛡️ 2. Risk Mitigation Plan

| Risk ID | Mitigation Strategy | Status |
| --- | --- | --- |
| R-01 | Enforce strong admin password policy; rotate passwords every 90 days | ✅ Implemented |
| R-02 | Restrict upload file types (e.g., .pdf, .docx); block .php, .exe, etc. | ✅ Implemented |
| R-03 | Schedule weekly file backups and daily database exports | ✅ Implemented |
| R-04 | Enforce session-based folder access (only assigned folders visible) | ✅ Implemented |
| R-05 | Use prepared statements or input sanitization in all DB queries | ⚠️ Planned |
| R-06 | Add basic logging for login attempts and uploads using PHP and log files | ⚠️ In Progress |
| R-07 | Update Apache, PHP, MySQL manually every 6 months; monitor XAMPP for CVEs | ✅ Scheduled |
| R-08 | Educate users; implement access audit logging and folder ownership traceability | ⚠️ Planned |
| R-09 | Maintain automated and manual backup protocols with restoration tests | ✅ Implemented |
| R-10 | Restrict server access to authorized personnel only (physical lock + user password) | ✅ Implemented |

## 📌 3. Prioritized Risk Handling Matrix

| Priority | Risk ID | Description | Mitigation Timeline |
| --- | --- | --- | --- |
| 1 | R-01 | Weak admin authentication | Immediately |
| 2 | R-02 | Unsafe file uploads | Immediately |
| 3 | R-04 | Folder-level access bypass | Immediate + Auditing |
| 4 | R-09 | No regular backup | Immediate |
| 5 | R-05 | SQL injection | By next dev sprint |
| 6 | R-06 | No user activity logging | By next quarter |

## 📂 4. Compliance Controls Mapping

| Security Control | NIAT CLOUD Implementation |
| --- | --- |
| Authentication Control | Session-based login with logout timeout |
| Least Privilege | Users only see their department folders |
| Input Validation | File type restrictions enforced on upload |
| Data Backup | MySQL + Uploads folder backed up weekly |
| Change Management | Any code change requires admin authentication |
| Physical Security | Access to host machine restricted via user credentials |

## 🔁 5. Incident Response Process

| Stage | Description |
| --- | --- |
| Detection | Admin notices anomaly (e.g., unknown login, missing files) |
| Containment | Temporarily disable Apache/MySQL or isolate the LAN |
| Eradication | Identify and remove malicious files or unauthorized users |
| Recovery | Restore from last good backup |
| Review | Document incident, update passwords, revise mitigation plan |

## 🧪 6. Testing & Review Plan

- Quarterly Penetration Test:
Simulate SQL injection, upload bypass, and folder traversal.

- Monthly Review:
Reassess login patterns, password age, failed login attempts.

- Backup Test:
Restore a file and database backup at least once every month.

## 📋 7. Risk Register Template (Log Sheet)

| Date | Risk Observed | Action Taken | Responsible | Status |
| --- | --- | --- | --- | --- |
| 2025-04-30 | File upload bypass | Added MIME filter | Admin | Resolved |